**Weekly Status Report**

**Group No:- 17**

Date of Submission: 26/03/2022 – 01/04/2022

Mode of Preparation: Group

1. Brief summary of work done during the week (member wise)

This week we did the Data Flow Diagram (DFD) and created a Frontend login and authentication page. For that we divided into two groups. First Group was Axit Dhola, Keval Savaliya and Dhruvil Gorasiya; they did the Data Flow Diagram (DFD) using Powerdesigner. The Second Group was Sanny Dhameliya, Bhadrayu Bhalodia and Kenil Bhingradiya; they worked on to develop the Frontend part of our project. In the frontend part they designed a login page and authentication page using HTML, CSS and JavaScript. Then we created Project Management Document (PMD); for that we worked all members together. After we update our timesheet report individually.

1. Time spent in the project during the week - in hours (member wise)

|  |  |
| --- | --- |
| Kenil Bhingradiya | :8 |
| Axit Dhola | :8 |
| Sanny Dhameliya | :8 |
| Keval Savaliya | :8 |
| Bhadrayu Bhalodia | :8 |
| Dhruvil Gorasiya | :8 |
|  |  |

1. Plan for next week (member wise)

Next week we are planning to cover the next part of our project. For that we are going to do the backend part of our project, which covers the backend of the login page and authentication page. After that we will connect the Frontend and backend part of the page that we created.

1. Total time spent till now
   1. hours
2. Estimated total remaining time
   1. hours
3. Status with respect to the project management report

As per plan.