**Weekly Status Report**

Date of Submission: 16/04/2022 – 22/04/2022

Mode of Preparation: Group

1. Brief summary of work done during the week (member wise)

* This week we implement post page and test is with different users and followers to see whether it is showing in feed or not. We worked in a group of three people. First Group was Kenil Bhingradiya, Sanny Dhameliya and Dhruvil Gorasiya; they have done coding part for this. We created functionality like uploading post. Second group was Axit Dhola, Keval Savaliya, Bhadrayu Bhalodia; they have done lab part of this week and update PMD for next week’s submission. After we update our timesheet.

1. Time spent in the project during the week - in hours (member wise)

* Kenil Bhingradiya :8
* Axit Dhola :8
* Sanny Dhameliya :8
* Keval Savaliya :8
* Bhadrayu Bhalodia :8
* Dhruvil Gorasiya :8

1. Plan for next week (member wise)

* Next week we are planning to cover the next part of our project. For that we are going to implement the search bar section and logout button, and test our website with different scenarios.

1. Total time spent till now

* 37 hours

1. Estimated total remaining time

* 7 hours

1. Status with respect to the project management report

* As per plan